**📅 Project Task Schedule: IPCRA**

| **Task** | **Start Date** | **End Date** | **Duration** | **Depends On** |
| --- | --- | --- | --- | --- |
| Requirement Gathering | Aug 1 | Aug 10 | 10 days | - |
| Feasibility Study | Aug 11 | Aug 17 | 7 days | Requirement Gathering |
| System Design | Aug 18 | Sep 10 | 4 weeks | Feasibility Study |
| Database & Resume Parser Setup | Sep 11 | Sep 20 | 10 days | System Design |
| Chatbot Development | Sep 21 | Nov 20 | 2 months | Database Setup |
| Interview Simulation Module | Sep 25 | Nov 25 | 2 months | Chatbot Development |
| Testing Phase | Nov 26 | Dec 10 | 2 weeks | Interview Module |
| Feedback Engine & Dashboard | Nov 28 | Dec 15 | 2.5 weeks | Testing Phase |
| Final Integration & Security | Dec 16 | Dec 22 | 1 week | Dashboard Module |
| Deployment | Dec 23 | Dec 28 | 6 days | Final Integration |
| Documentation | Dec 29 | Jan 4 | 1 week | Deployment |
| Final Review & Closure | Jan 5 | Jan 10 | 6 days | Documentation |
| Buffer Time | Jan 11 | Jan 20 | 10 days | Bug Fixes / Delays |